A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story points used in this plan: 1, 2, 3, 5

Sprint 1 – UI Policy & Automation

UI Policy Configuration (Epic 1)

Create UI Policy for High Impact Incidents (USN1) 2

Make Assignment group mandatory (USN2) 2

UI Policy Actions & Client Automation (Epic 2)

Make Urgency read-only for High Impact (USN3) 2

Create onChange Client Script for Urgency (USN4) 3

Total Story Points in Sprint 1 = 2+2+2+3 = 9

Sprint 2 – Validation & Testing

Client Script Validation (Epic 3)

Create onSubmit save validation (USN5) 3

Create onCellEdit State restriction (USN6) 3

Test mandatory enforcement and successful save (USN7) 2

Test reverse condition and field behavior (USN8) 2

Testing & Verification (Epic 4)

Test list edit blocking and form-based update (USN9) 1

Total Story Points in Sprint 2 = 3+3+2+2+1 = 11

Total Story Points

Sprint 1 = 9

Sprint 2 = 11

Velocity= Total Story Points Completed​/ Number of Sprints

Total Story Points = 9+11 = 20

No of Sprints= 2

Velocity = 20/2

16(Story Points per Sprint)

Your team’s velocity is 10 Story Points per Sprint.