Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7282 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy Configuration | USN-1 | As an admin, I can create a UI Policy for High Impact Incidents. | 2 | High | Vinisha |
| Sprint-1 |  | USN-2 | As an admin, I can make Assignment group mandatory when Impact is High. | 2 | High | Yuvashini |
| Sprint-1 |  | USN-3 | As an admin, I can make Urgency read-only when Impact is High. | 2 | High | Sindhu |
| Sprint-1 | Client Script Automation | USN-4 | As an admin, I can automatically set Urgency to High when Impact changes to High. | 3 | High | Bhuvaneshwari |
| Sprint-2 | Client Script Validation | USN-5 | As an admin, I can prevent saving a High Impact Incident when Assigned To is empty. | 3 | High | Athira |
| Sprint-2 |  | USN-6 | As an admin, I can block State changes through list editing using onCellEdit. | 3 | Medium | Yuvashini |
| Sprint-2 | Testing & Verification | USN-7 | As an admin, I can test mandatory enforcement, successful save, reverse condition, list edit blocking, and form updates. | 5 | High | Vinisha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 10 Feb 2025 | 15 Feb 2025 | 9 | 15 Feb 2025 |
| Sprint-2 | 11 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 11 | 22 Feb 2025 |

Velocity:

For this project, Sprint-1 completed 9 story points and Sprint-2 completed 11 story points. Total completed story points = 20 across 2 sprints. Therefore, the team velocity is 20 / 2 = 10 story points per sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time. For this project, the chart can track the remaining 20 story points across the two sprints, reducing from 20 at project start to 0 after Sprint-2 completion.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Burndown Chart:

The burndown chart shows the remaining story points across the two planned sprints. The project starts with 20 story points, 9 points are planned for Sprint 1, and the remaining 11 points are planned for Sprint 2.